Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date 19 June 2025 | 18 FEB 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS34848 |
| Project Name | Visualizing Housing Market Trends using Tableau |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a user, I can upload a housing dataset in CSV/Excel format | 3 | High | Kunna Pravallika |
| Sprint-1 | Data Loading | USN-2 | As a user, I can load the dataset into Tableau | 2 | High | Kunna Pravallika |
| Sprint-2 | Data Cleaning | USN-3 | As a user, I can clean data and remove missing entries | 3 | High | Kunna Pravallika |
| Sprint-2 | Categorical Handling | USN-4 | As a user, I can preprocess categorical fields appropriately | 3 | High | M.Bhavitha, B.Sujith Kumar. |
| Sprint-3 | Dashboard Design | USN-5 | As a user, I can view visual summaries of pricing trends | 2 | High | K.Guru sai Charan, T.Shariff |

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date | Story Points Completed (as on planned date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 2 Days | 15 FEB 2026 | 16 FEB 2026 | 5 | 18 FEB 2026 |
| Sprint-2 | 5 | 2 Days | 16 FEB 2026 | 17 FEB 2026 | 5 | 18 FEB 2026 |
| Sprint-3 | 5 | 2 Days | 16 FEB 2026 | 17 FEB 2026 | 5 | 18 FEB 2026 |
| Sprint-4 | 5 | 1 Day | 17 FEB 2026 | 17 FEB 2026 | 5 | 18 FEB 2026 |
| Sprint-5 | 5 | 1 Day | 17 FEB 2026 | 17 FEB 2026 | 5 | 18 FEB 2026 |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-3 | Feature-based Filtering | USN-6 | As a user, I can filter dashboards by price, bedrooms, location, etc. | 2 | High | K. Pravallika, M.Bhavitha |
| Sprint-4 | Dashboard Exporting | USN-7 | As a user, I can export visuals to images or PDFs | 2 | High | B.Sujithkumar, K.Gurusaicharan |
| Sprint-4 | Tableau Public Publishing | USN-8 | As a user, I can publish dashboards to Tableau Public | 1 | High | K.Pravallika |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Average velocity=5+5+5+5+5/2+2+2+1+1=25/8=3.12 Story points/day (rounded)

Final average team velocity=3.1 points / day

Burndown Chart

A burndown chart visually represents the remaining work versus time.

You can manually plot this based on the dates and story point progression above using tools like Excel or Google Sheets.